## Slide 1: Smart shopping list
Team membership:
Stefan Vikoler (team leader)
Filip Michnik
Wang Yongjian
Udeshkumar Ganesan
Amélie Lagadec

## Slide 2: Tasks of the senior software engineer
1. Requirements : 10 days = 2400€
2. Analysis : 5 days = 1200€
3. Design : 15 days = 3600€
4. Development : 22 days = 5280€
5. Testing : 40 days but at the same time as design and development, rest 3 days of labor rate = 720€
6. Deployment : 5 days = 1200€
Total = 14 400€

## Slide 3: Risks
Risk 1 : We are software engineers not familiar with the hardware
Plan to mitigate :
Ask the refrigerator company RD members to train us.

## Slide 4
Risk 2 : The 2 main mobile platforms development are quite different, parallelly develop two different platforms mobile app will cost a lot of manpower.
Plan to mitigate :
Focus on iOS platform first, after iOS app finished we begin the Android app development.
Risks (continued)

## Slide 5: Risks (continued)
Risk 3 : we don't have QA team, software quality may not meet the requirements.
Plan to mitigate :
Several phases test,Development Test, Alpha Test, Beta Test. outsourced to prefessional test company.